HVAC GenAI Decision Platform

Consulting Requirement Document (POC)

Client: Landmark Group (GCC)

Scope: Product Selection Recommendation and Should-Cost Benchmarking Using Market Research

Reference Implementation Baseline: Adapted from the attached enterprise 3-Way PO Reconciliation platform

Document intent Define the target business scope, solution design, data model, APIs, governance model, UI blueprint, and implementation approach for a non-chat HVAC procurement intelligence platform.

Version 1.0 | Prepared for design, estimation, and implementation planning

# Document Control

| Item | Value |
| --- | --- |
| Client | Landmark Group (GCC) |
| Document Type | Consulting-grade solution requirement document |
| POC Scope | Two independent flows: Product Selection Recommendation; Should-Cost Benchmarking Using Market Research |
| Delivery Pattern | Non-chat, dashboard-led enterprise web application |
| Reference Stack | Django 4.2, MySQL, Celery, Redis, Azure OpenAI, Azure Document Intelligence, Azure Blob Storage, Bootstrap 5 |
| Baseline Design Source | Existing enterprise case-based agent platform architecture |
| Primary Users | Procurement, Engineering, Projects, Category Managers, Approvers, Governance / Audit |

# Table of Contents

1. Executive Summary

2. Business Context and Objectives

3. Scope and Design Principles

4. End-to-End Solution Overview

5. Flow A - Product Selection Recommendation

6. Flow B - Should-Cost Benchmarking Using Market Research

7. Reference Standards and Source Documents

8. Target Architecture

9. Detailed Module Logic

10. Data Model

11. API Contracts

12. UI Wireframes and Screen Specifications

13. Sample Inputs and Outputs

14. Governance, Security and Enterprise Controls

15. Non-Functional Requirements

16. Delivery Approach and Roadmap

17. Assumptions and Open Items

# 1. Executive Summary

Landmark Group procures HVAC systems and associated installation packages across GCC markets for store rollouts, refits, and technical interventions. Procurement decisions are currently affected by scope ambiguity, inconsistent vendor pricing, mall-landlord constraints, and the need to align technical selections with local and international HVAC standards. The proposed POC introduces a structured AI-powered decision platform with two independent business flows.

| Flow | Business focus | Primary input | Primary output |
| --- | --- | --- | --- |
| Flow A: Product Selection Recommendation | Engineering / Projects | Store parameters and technical context | Recommended HVAC system type, indicative sizing guidance, compliance-aligned rationale |
| Flow B: Should-Cost Benchmarking | Procurement / Category | Supplier quotation / BOQ PDF | Line-level cost deviation, should-cost corridor, negotiation view |

Positioning This is not a chatbot. It is a governed enterprise decision platform with structured forms, extraction pipelines, backend agents, traceable decisions, and dashboard-based outputs.

The solution deliberately reuses the strongest patterns from the attached base project: a Django application, case-based orchestration, stage-driven processing, agent orchestration, audit trail, RBAC guardrails, and observability instrumentation. The HVAC implementation replaces AP reconciliation logic with HVAC recommendation and market benchmarking logic while retaining the enterprise control model.

# 2. Business Context and Objectives

Landmark's HVAC procurement use case spans mall-based stores, standalone stores, and mixed supply / installation models. Project teams need faster, more consistent decisions on what HVAC solution is suitable and whether quoted rates are commercially reasonable under GCC conditions.

## 2.1 Current Challenges

Incomplete or inconsistent HVAC specifications create repeated clarification cycles with vendors.

Fit-for-purpose product selection is difficult because site conditions differ by mall vs standalone stores, operating hours, ambient temperature, humidity, dust exposure, and landlord restrictions.

Benchmark pricing is slow even when internal historical awarded rates and previous BOQs exist.

Vendor quotations may include inflated or overlapping scope lines across equipment, ducting, controls, and commissioning.

Compliance with regional standards and landlord fit-out requirements is not consistently validated at the time of commercial review.

## 2.2 POC Objectives

Demonstrate a governed recommendation engine for HVAC unit-type selection and indicative sizing guidance.

Demonstrate a cost benchmarking engine that compares supplier quotations against should-cost corridors derived from internal and external references.

Provide transparent outputs with traceable references, not opaque AI-only conclusions.

Use the existing enterprise platform patterns to reduce delivery risk and future-proof the architecture.

## 2.3 Business Success Measures

| Measure | Target for POC | Comment |
| --- | --- | --- |
| Recommendation alignment with SME review | > 80% | Measured on pilot sample set |
| Detection of materially high-cost line items | > 70% | Against expert commercial review |
| Average processing time per case | < 30 seconds | Excluding manual approval delays |
| Reduction in clarification loops | Qualitative improvement | Measured during pilot usage |
| Traceability coverage | 100% for outputs | Every recommendation and benchmark linked to source class |

# 3. Scope and Design Principles

## 3.1 In Scope

Flow A: Product Selection Recommendation using structured store/site inputs.

Flow B: Should-Cost Benchmarking using supplier quotation PDFs and reference data.

Use of external reference data such as OEM catalogues, distributor references, commodity drivers, and public standards.

Use of internal reference data such as historical awarded rates, BOQs, RFQs, vendor performance, and site attributes when available.

Dashboard-led UI with enterprise RBAC, audit, and observability.

## 3.2 Out of Scope for This POC

Conversational copilot or chat interface.

Automated RFQ generation and end-to-end sourcing workflows.

Automated vendor negotiation email generation.

Full MEP design automation or CFD/heat-load engineering simulation.

ERP posting or finance integration as part of the POC.

## 3.3 Design Principles

Separate the two flows clearly so users can run product recommendation and cost benchmarking independently.

Use a hybrid model: deterministic business rules first, AI reasoning second, governance always.

Prefer explainability over novelty; outputs must show the basis of the recommendation.

Retain enterprise controls from the base project: cases, stages, RBAC, audit, trace IDs, API contracts, and monitoring.

Keep data models extensible for future outputs such as completeness validation, sourcing recommendation, and negotiation packs.

# 4. End-to-End Solution Overview

The platform will expose two entry points in the UI. Each entry point creates an HVAC analysis case and routes it through the relevant processing path. A common shared backbone handles upload, extraction, normalization, agent orchestration, result persistence, dashboards, governance, and APIs.

Common Platform Backbone ┌─────────────────────────────────────────────────────────────────────┐ │ Bootstrap 5 UI: Product Recommendation ¦ Cost Benchmarking ¦ Admin │ ├─────────────────────────────────────────────────────────────────────┤ │ Django Template Views + DRF APIs │ ├─────────────────────────────────────────────────────────────────────┤ │ HVAC Services ¦ HVAC Agents ¦ HVAC Case Orchestrator ¦ Rule Engine │ ├─────────────────────────────────────────────────────────────────────┤ │ MySQL ¦ Redis ¦ Azure Blob ¦ Azure OpenAI ¦ Azure Document Intel │ └─────────────────────────────────────────────────────────────────────┘ Flow A Store Inputs -> Recommendation Rules -> AI Reasoning -> Compliance Validation -> Output Flow B Quotation PDF -> OCR/Extraction -> Line Classification -> Benchmark Engine -> Output

| Shared backbone capability | How it is adapted from the base project |
| --- | --- |
| Case orchestration | Reuses the stage-based CaseOrchestrator pattern, but paths are replaced with HVAC-specific paths. |
| Agent orchestration | Reuses AgentOrchestrator, PolicyEngine, DecisionLogService, and AgentTraceService. |
| Document extraction | Reuses Azure DI + structured extraction pattern used in the base project. |
| Audit and traceability | Reuses AuditEvent, ProcessingLog, TraceContext, and governance API approach. |
| RBAC | Reuses enterprise role, permission, override, and UI gating model. |
| Dashboard and APIs | Reuses DRF structure, search/filtering, and Bootstrap server-rendered front-end pattern. |

# 5. Flow A - Product Selection Recommendation

This flow recommends the most suitable HVAC solution for a given store/site condition set. It is engineering-oriented but should present commercially understandable output.

## 5.1 Business Objective

Given a store profile and constraints, recommend the likely suitable HVAC system category, indicative capacity band, environmental notes, commercial constraints, and standards alignment.

## 5.2 Required Store Parameter Specifications

| Category | Field | Type | Example | Mandatory | Why it matters |
| --- | --- | --- | --- | --- | --- |
| Identification | Store ID | String | LM-UAE-001 | Yes | Unique reference for the analysis case |
| Identification | Brand | String | Max | Yes | Useful for historical comparisons and store typology |
| Location | Country | Dropdown | UAE / KSA / Qatar | Yes | Determines climate and market/compliance context |
| Location | City | Text | Dubai | Yes | Supports municipality / mall requirement mapping |
| Store | Store Type | Dropdown | Mall / Standalone | Yes | Primary driver of system family feasibility |
| Store | Store Format | Dropdown | Retail / Hypermarket / Furniture | Yes | Influences airflow and occupancy profile |
| Physical | Area (sq ft) | Number | 8000 | Yes | Primary input for capacity guidance |
| Physical | Ceiling Height (ft) | Number | 12 | Yes | Affects air volume and ducting approach |
| Operations | Operating Hours | Text | 10 AM - 12 AM | Optional | Affects duty cycle and energy choice |
| Operations | Footfall Category | Dropdown | Low / Medium / High | Optional | Proxy for occupancy load |
| Environment | Ambient Temp Max (C) | Number | 50 | Yes | Important for GCC selection logic |
| Environment | Humidity Level | Dropdown | Low / Medium / High | Yes | Affects anti-corrosion and ventilation considerations |
| Environment | Dust Exposure | Dropdown | Low / Medium / High | Yes | Affects filtration and maintenance logic |
| HVAC Context | Heat Load Category | Dropdown | Low / Medium / High | Yes | Primary sizing discriminator |
| HVAC Context | Fresh Air Requirement | Dropdown | Low / Medium / High | Optional | Used for ventilation logic |
| Constraints | Landlord Constraints | Long text | No outdoor units allowed | Yes | Critical for mall projects |
| Constraints | Existing HVAC Type | Text | Chilled water interface | Optional | Useful in retrofit / replacement cases |
| Business | Budget Level | Dropdown | Low / Medium / High | Yes | Constrains commercial recommendation |
| Business | Energy Efficiency Priority | Dropdown | Low / Medium / High | Optional | Used in option prioritization |
| Business | Maintenance Priority | Dropdown | Low / Medium / High | Optional | Influences serviceability note |
| Commercial | Preferred OEMs | Long text | Daikin, Carrier | Optional | Useful for option ranking |
| Compliance | Required Standards / Local Notes | Long text | ASHRAE, mall fit-out guide | Optional | Allows user-driven compliance emphasis |

## 5.3 Recommendation Logic

Step 1 - Validate input completeness and normalize categorical values.

Step 2 - Determine project archetype: mall-interface, standalone-retail, high-load large-format, or retrofit / replacement.

Step 3 - Run deterministic decision rules against core discriminators such as store type, area, heat load, ambient conditions, humidity, dust, landlord restrictions, and budget posture.

Step 4 - Use AI reasoning to generate explanation, edge-case handling, and trade-off statements where multiple options remain feasible.

Step 5 - Run standards validation and compliance check against authoritative references.

Step 6 - Persist a recommendation result, confidence score, source classes used, and recommendation narrative.

## 5.4 Deterministic Rule Library - POC Version

| Condition set | Likely recommendation | Notes |
| --- | --- | --- |
| Mall store with chilled-water availability and outdoor unit restriction | Chilled water interface / FCU-compatible solution | Preferred where landlord infra is fixed |
| Standalone medium-large retail with high ambient load | Packaged DX or VRF | Depends on zoning and maintenance posture |
| Standalone with segmented zones and strong efficiency priority | VRF | Useful for zoning flexibility |
| Small technical room or isolated intervention | Split system | Suitable for limited-scope cooling |
| High dust environment | Add filtration and maintenance caveat | Product family may stay same; accessory/maintenance notes change |
| High humidity and corrosion risk | Recommend anti-corrosion / coated equipment | Regional suitability flag |
| Low budget but standard compliance mandatory | Return minimum compliant option plus risk note | Should not recommend non-compliant downgrade |

## 5.5 Output Specification

| Field | Description |
| --- | --- |
| Recommended system type | One of: Split, Packaged Unit, VRF, Chilled Water Interface, or Alternate Suitable Option |
| Indicative capacity guidance | Suggested tonnage band or engineering review range; not final design load |
| Top decision drivers | Three to six explicit drivers that influenced the outcome |
| Constraints and assumptions | Landlord, environmental, operational, and budget assumptions |
| Compliance alignment | Standards / local reference classes satisfied |
| Alternate option | Second-best option where commercially or technically relevant |
| Confidence score | 0-100 confidence for internal interpretation |
| Required human validation | Flag indicating whether an HVAC engineer must validate before action |

## 5.6 User Flow

User opens the Product Selection screen.

User enters store parameters manually or uploads a store parameter file.

System validates fields and highlights any critical missing values.

System creates an HVAC analysis case and triggers the recommendation path.

Rule engine, reasoning layer, and compliance validation execute in sequence.

Recommendation result page displays primary recommendation, alternate option, rationale, and compliance notes.

User exports the result to PDF/Excel or marks it for engineering review.

# 6. Flow B - Should-Cost Benchmarking Using Market Research

This flow is procurement-oriented. It extracts supplier quotation lines, classifies them into commercial categories, compares quoted rates against should-cost corridors, and produces a negotiation-oriented commercial view.

## 6.1 Business Objective

Given a supplier quotation or BOQ in PDF format, identify line items, normalize categories, apply market and internal reference logic, and determine where the quote is within, below, or above expected commercial range.

## 6.2 Inputs

| Input | Type | Examples | Mandatory | Comment |
| --- | --- | --- | --- | --- |
| Supplier quotation | PDF | Mall HVAC works quotation / SITC quote | Yes | Primary source for benchmarking |
| Project geography | Dropdown | UAE / KSA / Qatar | Yes | Applies market multipliers |
| Commercial scope type | Dropdown | SITC / ITC / Equipment only | Yes | Prevents false comparisons |
| Store or project type | Dropdown | Mall / Standalone | Optional | Useful for certain line validations |
| Historical awarded rate pack | Structured data | Prior BOQs and awards | Optional for POC | Improves reference quality |
| Reference source set | Selection | OEM + distributor + commodity + internal | System-managed | Logged for governance |

## 6.3 Document Extraction and Line Classification

Quotation files are uploaded and hashed, then stored in Azure Blob.

OCR and structured extraction identify document metadata and line items.

Each extracted line is normalized into a quotation line model with description, UOM, quantity, quoted unit rate, line amount, and extraction confidence.

Line classification maps raw descriptions into benchmark categories such as equipment, controls, ducting, insulation, accessories, installation, and testing & commissioning.

Low-confidence extraction or missing commercial values trigger review flags.

## 6.4 Benchmark Logic - POC

| Benchmark component | Logic used in POC |
| --- | --- |
| Equipment | OEM catalogue positioning, known product family pricing corridors, and geography factor |
| Ducting | Unit-rate benchmark per area / length class plus insulation assumptions |
| Controls and accessories | Category-based typical market bands |
| Installation / T&C | Percentage of equipment value or commercial bundle benchmark |
| Commodity adjustment | Copper / steel / refrigerant factors applied at rule level where relevant |
| Historical reference overlay | Internal awarded-rate corridor can override or enrich external band |
| Vendor preference / geography | Preferred vendor availability and country-specific factor used as context only |

## 6.5 Variance Classification

| Variance vs benchmark average | Commercial status | Interpretation |
| --- | --- | --- |
| < 5% | Within range | Commercially normal |
| 5% to 15% | Moderate variance | Review context / bundled scope / vendor note |
| > 15% | High variance | Negotiation or deeper validation required |
| Missing benchmark | Needs review | No reliable source corridor available |
| Scope ambiguity detected | Needs review | Benchmark may be invalid until scope is normalized |

## 6.6 Output Specification

| Field | Description |
| --- | --- |
| Line item category | Commercial category used for benchmarking |
| Quoted unit rate / total | Values extracted from vendor quotation |
| Benchmark corridor | Min-mid-max range or acceptable band |
| Variance percentage | Quoted vs benchmark average |
| Status | Within range / Moderate / High / Needs Review |
| Reason code | Why the line was flagged or accepted |
| Commercial summary | Total quoted value, benchmarked value, and deviation |
| Negotiation view | Key outlier lines and talking points |

## 6.7 User Flow

User opens the Cost Benchmarking screen.

User uploads a quotation PDF and selects geography and scope type.

System performs OCR, extraction, and line normalization.

System classifies each line and looks up reference corridors.

Benchmark engine calculates variance, risk status, and commercial summary.

Results dashboard presents line-wise analysis, summary deviation, and high-priority negotiation lines.

User can export a benchmark sheet or send for reviewer approval.

# 7. Reference Standards and Source Documents

The solution will maintain a governed reference library split into authoritative standards/compliance references and commercial / market references. Recommendations must prioritize authoritative references over commercial source data where conflicts arise.

## 7.1 Authoritative Standards and Compliance Sources

| Reference | Use in platform | Official source |
| --- | --- | --- |
| ASHRAE 55 | Thermal comfort suitability | https://www.ashrae.org/technical-resources/bookstore/standard-55-thermal-environmental-conditions-for-human-occupancy |
| ASHRAE 62.1 | Ventilation and acceptable indoor air quality | https://www.ashrae.org/technical-resources/bookstore/standards-62-1-62-2 |
| ASHRAE 90.1 | Energy efficiency validation | https://www.ashrae.org/technical-resources/bookstore/standard-90-1 |
| ISO 16813 | Indoor environment design principles | https://www.iso.org/standard/83780.html |
| ISO 50001 | Energy management posture | https://www.iso.org/iso-50001-energy-management.html |
| UAE MoIAT efficiency / conformity references | UAE-side equipment efficiency and conformity context | https://moiat.gov.ae/en/services/issue-performance-efficiency-cards |
| Saudi SASO efficiency references | KSA-side equipment efficiency context | https://www.saso.gov.sa/en/sectors/certificates/efficiency_card/pages/default.aspx |
| CIBSE Commissioning Codes | Testing and commissioning expectations | https://www.cibse.org/knowledge-research/knowledge-resources/engineering-guidance/cibse-commissioning-codes/ |

## 7.2 Commercial and Market References

OEM catalogues and technical datasheets from Daikin, Carrier, Trane, LG, Mitsubishi Electric, and other approved manufacturers.

GCC distributor and supplier catalogues to capture local availability and price posture.

Commodity references for copper, steel, refrigerants, and similar cost drivers.

Landlord and mall fit-out guides, municipality notes, and project-specific technical requirement documents.

Internal historical awarded rates, contracts, RFQs, BOQs, and vendor performance records when available.

Governance rule Standards and regulatory references take precedence over distributor or supplier documents. Commercial references inform should-cost; they do not override compliance.

# 8. Target Architecture

## 8.1 Adaptation of the Base Project

The attached base project is an enterprise Django case platform with document extraction, agent orchestration, case management, review workflow, dashboard analytics, and extensive governance controls. The HVAC solution should preserve this architecture and swap the AP-specific domain logic for HVAC domain services.

| Base-project construct | HVAC adaptation |
| --- | --- |
| Invoice / PO / GRN processing | Store profile / quotation / reference pack processing |
| Reconciliation result | Recommendation result or benchmark result |
| Reconciliation exceptions | HVAC review issues, benchmark gaps, compliance gaps, extraction gaps |
| APCase | HVACAnalysisCase |
| Reconciliation policies | Recommendation rules, benchmark policies, geography rules |
| Review assignment | Engineering review or procurement review assignment |
| Governance timeline | HVAC case timeline with agent and rule traces |

## 8.2 High-Level Architecture Diagram

┌──────────────────────────────────────────────────────────────────────┐ │ Bootstrap 5 UI Layer │ │ Product Recommendation ¦ Cost Benchmarking ¦ Cases ¦ Governance │ ├──────────────────────────────────────────────────────────────────────┤ │ Django Template Views + DRF APIs │ ├──────────────────────────────────────────────────────────────────────┤ │ HVAC Services │ │ - RecommendationService - BenchmarkService - ReferencePackService │ │ - ComplianceValidationService - StoreInputService │ ├──────────────────────────────────────────────────────────────────────┤ │ HVAC Agents │ │ - Store Understanding Agent - Product Recommendation Agent │ │ - Quotation Extraction Agent - Line Classification Agent │ │ - Should-Cost Benchmark Agent - Summary Agent │ ├──────────────────────────────────────────────────────────────────────┤ │ HVAC Case Orchestrator ¦ Policy Engine ¦ Review Workflow │ ├──────────────────────────────────────────────────────────────────────┤ │ MySQL ¦ Redis ¦ Azure Blob ¦ Azure OpenAI ¦ Azure Document Intel │ └──────────────────────────────────────────────────────────────────────┘

## 8.3 Service Interconnection Map

HVACCaseOrchestrator ├── CaseCreationService ├── PathRouterService ├── StageExecutor │ ├── StoreInputValidationService │ ├── RecommendationService │ ├── QuotationExtractionService │ ├── BenchmarkService │ ├── ReviewWorkflowService │ └── CaseSummaryService ├── AgentOrchestrator └── AuditService RecommendationService ├── StoreProfileNormalizer ├── RecommendationRuleEngine ├── ComplianceValidationService ├── ProductRecommendationAgent └── RecommendationResultService BenchmarkService ├── QuotationExtractionAgent ├── LineClassificationService ├── ReferencePackService ├── ShouldCostEngine ├── VarianceScoringService └── BenchmarkResultService

## 8.4 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | Django 4.2+ | Web framework, ORM, admin, template views |
| API | Django REST Framework | REST endpoints for screens, integrations, exports |
| Database | MySQL (utf8mb4) | Primary transactional store |
| Task Queue | Celery + Redis | Async extraction and long-running analysis |
| OCR | Azure Document Intelligence | PDF and scanned quotation extraction |
| LLM | Azure OpenAI | Structured extraction, classification, explanation, summaries |
| Storage | Azure Blob Storage | Uploaded files and intermediate artifacts |
| Frontend | Bootstrap 5 + Django templates | Enterprise server-rendered UI |
| Analytics | pandas / export layer | Reports and downloaded benchmark sheets |

# 9. Detailed Module Logic

| Module | Responsibility | Key notes |
| --- | --- | --- |
| Store Input Module | Capture and validate store parameters | Supports manual entry and file upload |
| Quotation Upload Module | Accept PDF quotes and store artifacts | Creates processing case |
| Extraction Module | OCR plus structured extraction | Uses Azure DI and deterministic JSON extraction |
| Recommendation Rule Engine | Apply HVAC recommendation rules | Deterministic first pass |
| Compliance Validation Module | Check standards / local constraints | Produces pass / warning / fail notes |
| Reference Pack Module | Manage internal and external references | Version-controlled source library |
| Line Classification Module | Map raw quote lines to benchmark buckets | Supports fallback manual mapping |
| Should-Cost Engine | Generate corridor and compare rates | Uses internal + external reference logic |
| Case Orchestrator | Run flow stages and persist status | Aligned with base project case pattern |
| Review Workflow | Route exceptions / low-confidence cases | Engineering or procurement review |
| Governance Module | Audit, trace, and export evidence | Reuses base project controls |

## 9.1 Extraction Module

Validate file type, size, and hash; persist upload record; store in Azure Blob.

Run OCR to obtain document text and table content.

Run structured extraction to produce document header fields and line item JSON.

Persist extraction confidence, duration, errors, and raw payload for audit.

## 9.2 Recommendation Module

Normalize the store profile and map it to rule-friendly fields.

Apply recommendation rules and eliminate infeasible options.

Call AI reasoning only when more than one suitable option remains or when narrative explanation is needed.

Validate selected option against standard and regional reference classes.

Persist recommendation result, alternate option, reasoning, and confidence.

## 9.3 Should-Cost Benchmark Module

Normalize line descriptions and units of measure.

Classify lines into benchmark categories and detect scope ambiguity.

Resolve benchmark corridor from internal historical rates, external commercial references, and commodity adjustments.

Score variance and commercial risk line by line.

Generate procurement summary with total deviation and negotiation focus list.

## 9.4 Review and Exception Handling

Missing critical store parameters -> send to user correction or reviewer queue.

Low-confidence extraction -> route to manual review with extracted evidence.

No reliable benchmark corridor -> mark line as Needs Review, not High Variance.

Compliance conflict -> flag result as blocked until human validation.

Unsupported geography or incomplete reference pack -> show controlled warning.

# 10. Data Model

The data model should closely mirror the base project's approach: core entities inherit timestamp and audit fields; cases, stages, decisions, activities, and audit events remain first-class records. The domain objects change as follows.

| Entity | Key fields | Purpose |
| --- | --- | --- |
| HVACAnalysisCase | case_number, case_type, status, processing_path, priority, assigned_to | Parent case for either flow |
| StoreProfile | store_id, brand, country, city, store_type, format, area_sqft, ceiling_height_ft, ambient_temp_max, humidity_level, dust_exposure, heat_load_category, landlord_constraints | Primary input entity for Flow A |
| QuotationDocument | document_upload_fk, original_filename, hash, geography, scope_type, processing_state | Primary input entity for Flow B |
| QuotationLineItem | quotation_fk, raw_description, normalized_description, uom, quantity, quoted_unit_rate, line_amount, category, extraction_confidence | Benchmarkable unit of analysis |
| ReferenceSource | source_type, source_name, version, country_scope, priority, effective_from, effective_to, url | Managed source library |
| ProductRecommendationResult | case_fk, recommended_system, alternate_option, capacity_band, reasoning_json, compliance_status, confidence | Output of Flow A |
| BenchmarkResult | case_fk, total_quote_value, total_benchmark_value, overall_variance_pct, risk_status, summary_json | Output header for Flow B |
| BenchmarkResultLine | benchmark_result_fk, quotation_line_fk, benchmark_min, benchmark_mid, benchmark_max, variance_pct, risk_status, reason_code | Detailed line outcome |
| ReviewAssignment | case_fk, assignment_type, assigned_role, assigned_user, status, due_date | Human review control |
| AgentRun / DecisionLog / AuditEvent | trace_id, actor, reason, duration, outputs | Enterprise traceability |

## 10.1 Suggested Enumerations

| Enumeration | Values |
| --- | --- |
| CaseType | PRODUCT_RECOMMENDATION, COST_BENCHMARKING |
| ProcessingPath | FLOW_A_RECOMMENDATION, FLOW_B_BENCHMARKING |
| CaseStatus | NEW, INTAKE_IN_PROGRESS, EXTRACTION_IN_PROGRESS, ANALYSIS_IN_PROGRESS, IN_REVIEW, CLOSED, FAILED |
| BenchmarkRiskStatus | WITHIN_RANGE, MODERATE_VARIANCE, HIGH_VARIANCE, NEEDS_REVIEW |
| ComplianceStatus | PASS, PASS_WITH_NOTES, WARNING, BLOCKED |
| ReferenceSourceType | STANDARD, REGULATORY, OEM, DISTRIBUTOR, COMMODITY, INTERNAL_HISTORICAL, LANDLORD |
| AssignmentType | ENGINEERING_REVIEW, PROCUREMENT_REVIEW, ADMIN_REVIEW |

## 10.2 Entity Relationship Summary

HVACAnalysisCase ├── StoreProfile (Flow A cases) ├── QuotationDocument ──< QuotationLineItem (Flow B cases) ├── ProductRecommendationResult ├── BenchmarkResult ──< BenchmarkResultLine ├── ReviewAssignment ├── CaseStage / CaseDecision / CaseActivity └── linked AuditEvent / ProcessingLog / AgentRun / DecisionLog ReferenceSource ├── used by ComplianceValidationService └── used by ShouldCostEngine

# 11. API Contracts

All APIs are assumed under /api/v1/ and follow the same DRF conventions as the base project: authentication, filtering, pagination, and audit instrumentation.

## 11.1 Flow A APIs

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/v1/hvac/store-profiles/ | POST | Create a store profile and validation response |
| /api/v1/hvac/recommendations/ | POST | Run product recommendation for a store profile |
| /api/v1/hvac/recommendations/{id}/ | GET | Get recommendation detail |
| /api/v1/hvac/cases/{id}/summary/ | GET | Get case summary and stage status |
| /api/v1/hvac/references/standards/ | GET | List active standards and compliance sources |

## 11.2 Flow B APIs

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/v1/hvac/quotations/uploads/ | POST | Upload quotation PDF and create case |
| /api/v1/hvac/quotations/{id}/lines/ | GET | Get extracted quotation lines |
| /api/v1/hvac/benchmarks/ | POST | Run should-cost benchmarking |
| /api/v1/hvac/benchmarks/{id}/ | GET | Get benchmark summary and line details |
| /api/v1/hvac/benchmarks/{id}/export/ | GET | Export benchmark analysis |

## 11.3 Governance and Review APIs

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/v1/hvac/cases/ | GET | List HVAC cases with filters |
| /api/v1/hvac/cases/{id}/timeline/ | GET | Unified case timeline |
| /api/v1/hvac/cases/{id}/governance/ | GET | Audit, agent trace, and access history |
| /api/v1/hvac/reviews/{id}/assign/ | POST | Assign reviewer |
| /api/v1/hvac/reviews/{id}/decide/ | POST | Approve, reject, or reprocess case |
| /api/v1/hvac/dashboard/summary/ | GET | KPI summary for dashboard |

## 11.4 Example Request / Response

POST /api/v1/hvac/recommendations/ { "store_profile_id": "LM-UAE-001", "run_compliance_validation": true } Response { "recommendation_id": "REC-00041", "recommended_system": "VRF", "capacity_band": "35-45 TR", "confidence": 0.84, "compliance_status": "PASS_WITH_NOTES", "top_drivers": [ "Standalone store with segmented zones", "High ambient temperature", "High energy-efficiency priority" ] }

# 12. UI Wireframes and Screen Specifications

## 12.1 Screen A - Product Recommendation

┌────────────────────────────────────────────────────────────────────┐ │ Product Selection Recommendation │ ├────────────────────────────────────────────────────────────────────┤ │ Store Parameters (left) │ Recommendation Summary │ │ - Country / City │ - Recommended System │ │ - Store Type / Format │ - Capacity Band │ │ - Area / Ceiling Height │ - Compliance Status │ │ - Temp / Humidity / Dust │ - Confidence │ │ - Constraints / Budget │ │ ├─────────────────────────────────────┴──────────────────────────────┤ │ Decision Drivers │ │ Alternate Option ¦ Assumptions ¦ Export ¦ Submit for Review │ └────────────────────────────────────────────────────────────────────┘

## 12.2 Screen B - Cost Benchmarking

┌────────────────────────────────────────────────────────────────────┐ │ Should-Cost Benchmarking │ ├──────────────────────────────────────────────────────────────────────┤ │ Upload Panel │ Summary Panel │ │ - Quotation PDF │ - Total Quote Value │ │ - Geography │ - Benchmark Value │ │ - Scope Type │ - Overall Variance │ │ │ - High-Risk Lines │ ├──────────────────────────────────────────────────────────────────────┤ │ Line Item Analysis Table │ │ Item ¦ Category ¦ Qty ¦ Quoted Rate ¦ Benchmark ¦ Variance ¦ Status │ ├──────────────────────────────────────────────────────────────────────┤ │ Negotiation View ¦ Export Benchmark Sheet ¦ Send for Review │ └──────────────────────────────────────────────────────────────────────┘

## 12.3 Screen C - Governance / Case Detail

┌────────────────────────────────────────────────────────────────────┐ │ HVAC Case Detail │ ├──────────────────────────────────────────────────────────────────────┤ │ Case Header ¦ Status ¦ Owner ¦ Processing Path ¦ Trace ID │ ├──────────────────────────────────────────────────────────────────────┤ │ Tabs: Timeline ¦ Inputs ¦ Outputs ¦ Agent Trace ¦ Review ¦ Audit │ ├──────────────────────────────────────────────────────────────────────┤ │ Unified timeline with rule steps, agent steps, review actions │ └──────────────────────────────────────────────────────────────────────┘

## 12.4 UX Design Notes

Keep flows separate in navigation to avoid confusion.

Use summary cards and clearly labeled sections rather than conversational widgets.

Highlight confidence and compliance status prominently.

Use filterable line-item tables for benchmarking results.

Include export actions on every result screen.

# 13. Sample Inputs and Outputs

## 13.1 Sample Store Input

| Field | Sample value |
| --- | --- |
| Store ID | LM-UAE-001 |
| Brand | Max |
| Country | UAE |
| City | Dubai |
| Store Type | Standalone |
| Store Format | Fashion Retail |
| Area | 8,000 sq ft |
| Ceiling Height | 12 ft |
| Ambient Temp Max | 48 C |
| Humidity | High |
| Dust Exposure | Medium |
| Heat Load Category | Medium |
| Landlord Constraints | No critical restrictions |
| Budget Level | Medium |
| Energy Efficiency Priority | High |

## 13.2 Sample Product Recommendation Output

Recommendation ID: REC-00041 Recommended System: VRF Indicative Capacity Band: 35-45 TR Compliance Status: PASS_WITH_NOTES Confidence: 84% Top decision drivers: - Standalone store with multiple occupied zones - High ambient temperature and extended operating hours - Energy efficiency is a stated business priority Alternate option: - Packaged DX unit if first-cost minimization is prioritized over zoning flexibility Notes: - Final sizing must be validated by HVAC engineer. - Corrosion-resistant outdoor unit treatment recommended for local conditions.

## 13.3 Sample Quotation Extraction and Benchmark Output

The sample below is adapted from the uploaded supplier quotation and shows how the platform would present extracted benchmark lines.

| Line | Description | Qty | Quoted rate | Benchmark range | Variance | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Wall mounted split unit | 3 nos | 3,500 | 3,200 - 3,800 | +0% to +9% | Within range |
| 5 | GI duct work for AC units | 1,048 sqm | 74 | 62 - 70 | +6% to +19% | Moderate |
| 9 | Linear bar grill air outlet | 860 m | 160 | 95 - 120 | +33% to +68% | High |
| 12 | Testing and commissioning allowance | 1 LS | 4,000 | 3,500 - 4,500 | -11% to +14% | Within range |
| 10 | Air curtain | 3 nos | Missing | Reference unavailable | N/A | Needs review |

## 13.4 Sample Benchmark Summary

Benchmark Result ID: BEN-00112 Total Quoted Value Reviewed: AED 262,992 Benchmark Corridor (estimated): AED 219,000 - AED 242,000 Overall Position: Above expected market range Primary Drivers: - Linear bar grill pricing materially above corridor - Ducting unit rate moderately above expected range - One line missing commercial value and requires clarification Suggested Commercial Action: - Negotiate high outlier lines first - Clarify omitted-value items before award - Reconfirm whether bundled mall-spec accessories are included

# 14. Governance, Security and Enterprise Controls

This section intentionally mirrors the strongest capabilities from the base project, which already includes enterprise-grade RBAC, audit logging, observability, case timeline, and governance APIs.

## 14.1 Governance Model

| Control area | Requirement |
| --- | --- |
| RBAC | Role-based access for Procurement User, Engineering Reviewer, Category Manager, Admin, Auditor, and SYSTEM_AGENT service account |
| Case traceability | Every case to have trace ID, stage history, decision logs, and related artifacts |
| Agent traceability | Every AI or rule-driven step to log invocation reason, inputs, outputs, confidence, and duration |
| Source traceability | Every recommendation / benchmark must store reference source class used |
| Review governance | High-risk or low-confidence cases must be routed for manual review |
| Data retention | Input documents, outputs, and audit trail retained per client policy |

## 14.2 Security Controls

Application authentication via Django auth / enterprise SSO integration in later phases.

Fine-grained permissions on screens, APIs, and file access.

Service-account based autonomous processing similar to the base SYSTEM_AGENT pattern.

PII and commercially sensitive payload redaction in structured logs where required.

Environment-variable based configuration for Azure services and secrets.

## 14.3 Observability and Audit

Use TraceContext per request and per task to generate X-Trace-ID style traceability.

Use structured JSON logging with duration, success/error, and redacted payload attributes.

Maintain AuditEvent records with actor, role snapshot, permission checked, source, status change, duration, and error code.

Expose governance views: case timeline, audit history, access history, and agent performance summary.

## 14.4 Review Workflow

System routes blocked, warning, or low-confidence cases to a review queue.

Reviewer can approve, reject, request correction, or reprocess.

Every review action logs actor, timestamp, previous status, new status, and comments.

Reprocessed cases must regenerate outputs and summaries while keeping full audit history.

# 15. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Standard cases should complete within 30 seconds under nominal load |
| Scalability | Design must support parallel processing through Celery workers |
| Availability | Application should support restart-safe async processing |
| Reliability | Failed extraction or benchmark runs should be retryable without data loss |
| Explainability | Outputs must show reason text and source-class traceability |
| Maintainability | Rules, prompts, and source references should be externally configurable |
| Security | Role-based data access and auditability are mandatory |
| Usability | Screen layouts should be form-driven and dashboard-first, not conversational |

## 15.1 Quality Gates

Mandatory field validation before analysis.

Extraction confidence threshold for automated acceptance.

Benchmark output cannot classify a line as High without a valid benchmark corridor.

Recommendation output cannot be marked PASS if a known compliance block exists.

# 16. Delivery Approach and Roadmap

## 16.1 Suggested Delivery Workstreams

| Workstream | Scope |
| --- | --- |
| Platform foundation | Project setup, environments, base apps, RBAC, shared UI shell |
| Flow A implementation | Store profile input, rules, AI reasoning, compliance validation |
| Flow B implementation | Upload, OCR, extraction, line classification, benchmark engine |
| Governance | Audit, trace, dashboards, review workflow |
| Pilot enablement | Reference pack loading, sample data, UAT support, tuning |

## 16.2 Indicative Phase Plan

| Phase | Description |
| --- | --- |
| Phase 1 | Finalize requirements, fields, rule set, and reference-source strategy |
| Phase 2 | Build platform foundation and shared services |
| Phase 3 | Implement Flow A and validate with engineering SMEs |
| Phase 4 | Implement Flow B and validate with procurement SMEs |
| Phase 5 | Pilot, tune thresholds, finalize dashboards and export formats |

# 17. Assumptions and Open Items

POC benchmark corridors may initially use simplified commercial rules until richer internal historical data is made available.

Indicative capacity guidance is not a replacement for detailed HVAC design calculations.

Exact landlord and municipality documents will vary by project and must be uploaded into the reference library over time.

Country-level factors for distributor availability and commodity adjustments should be configurable.

UI branding, export templates, and approval matrix can be finalized during design workshops.